Table 1

Positioning this study within the context of previous research

| Studies | Domain | Worker Type |  | Worker Skills |  | Objective Specifications |  |  | Solution Approaches |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | HT | SS |  | MS | SO | MO | OF |  |
| Myszkowski et al. (2015) | - | ü |  |  | ü | ü |  | TC and Cmax | HACO |
| Kia et al. (2016) | - | ü |  |  | ü |  | ü | Cmax, IC and PC | CPLEX |
| Maghsoudlou et al. (2016) | - | ü |  |  | ü |  | ü | TC, Cmax and TQ | MOIWO, NSGA-II and MOPSO |
| Almeida et al. (2016) | - | - |  |  | ü | ü |  | Cmax | PBH |
| Zheng et al. (2017) | - | ü |  |  | ü | ü |  | Cmax | TLBO |
| Javanmard et al. (2017) | IP | ü |  |  | ü |  |  | TC | GAMS solver |
| Maghsoudlou et al. (2017) | - | ü |  |  | ü |  | ü | TC and RRA | MM |
| Chen et al. (2017) | IT | ü |  |  | ü |  | ü | TE, DP and TES | NSGA-II |
| Han et al. (2017) | SI | - | - |  | - | ü |  | OSPS | 3L-PCS |
| Myszkowski et al. (2018) | - | ü |  |  | ü | ü |  | Cmax | DEGR |
| Dai et al. (2018) | - | ü |  |  | ü | ü |  | TC and Cmax | ITS |
| Wang and Zheng (2018) | - | ü |  |  | ü |  | ü | TC and Cmax | MOFOA |
| Zhu et al. (2019) | - | ü |  |  | ü | ü |  | Cmax | DOMVO |
| Najafzad et al. (2019) | ET | ü |  |  | ü |  | ü | TC and Cmax | DMT |
| Zhu et al. (2019) | - |  | ü |  | ü |  | ü | TC and Cmax | NSGA-II |
| Joshi et al. (2019) | - | ü |  |  | ü | ü |  | Cmax | TLBO |
| Felberbauer et al. (2019) | - | ü |  |  | ü | ü |  | EEC | MM and SAA |
| Zabihi et al. (2019) | - | ü |  |  | ü |  | ü | Cmax, TE and CS | TLBO |
| Ahmadpour and Ghezavati (2019) | - | ü |  |  | ü | ü |  | Cmax | CPLEX |
| Tian et al. (2020) | - | ü |  |  | ü |  | ü | TC and Cmax | MOFOA |
| Lin et al. (2020) | - | ü |  |  | ü | ü |  | Cmax | GP-HH |
| Chen et al. (2020) | IT | ü |  |  | ü |  | ü | EL, DC and QDP | ACA |
| Mao et al. (2020) | SI | - | - |  | - | ü |  | OTAC | ICA |
| Li et al. (2020) | - | ü |  |  | ü | ü |  | PE and SD | OS |
| Jeunet and Bou Orm (2020) | - | - | ü |  |  |  | ü | TC, Cmax and QL | MILP |
| Almatroushi et al. (2020) | - | - | ü |  |  | ü |  | TC | OP |
| Zhu et al. (2021) | - | ü |  |  | ü |  | ü | TC and Cmax | MOGP-HH/D |
| Maghsoudlou et al. (2021) | ET | ü |  |  | ü | ü |  | TC | EMA and GA |
| Ghamginzadeh et al. (2021) | - | - |  |  | ü |  | ü | Cmax and TLC | MOICA |
| Snauwaert and Vanhoucke (2021) | - | ü | ü |  | ü | ü |  | Cmax | Hybrid GA |
| Barghi and Sikari (2022) | - | ü |  |  | ü | ü |  | Cmax | GA and SA |
| Javanmard et al. (2022) | ET | ü |  |  | ü |  | ü | TC and PPA | GAMS solver |
| Nikaeen and Najafi (2022) | - | ü |  |  | ü | ü |  | Cmax | CP |
| Akbar et al. (2022) | SPS | ü |  |  | ü | ü |  | Cmax | PA |
| Wang et al. (2022) | - | ü |  |  | ü | ü |  | TC | GA-PR |
| Polo-Mejía et al. (2023) | - | ü | ü |  | ü | ü |  | Cmax | GRASP and LNS |
| Ma et al. (2023) | - | ü | ü |  | ü | ü |  | SR | TS |
| Ghasemi et al. (2023) | - | ü |  |  | ü | ü |  | Cmax | TFCP |
| Goudarzi et al. (2023) | - | ü |  |  | ü |  | ü | Cmax and TDRU | KM, FCM and BSOS |
| Han et al. (2024) | PBU | ü |  |  | ü | ü |  | TC | HWOA |
| Chen et al. (2024) | R&D | ü |  |  | ü |  | ü | SKI, TD and RPE | NSGA-II |
| Torba et al. (2024) | HMF | ü |  |  | ü |  | ü | TT and Cmax | MA and SGA |
| Jeunet (2024) | - | ü | ü |  |  | ü |  | TLC | MILP |
| You et al. (2024) | - | ü |  |  | ü | ü |  | TTC | BA |
| Luo et al. (2024) | - | ü |  |  | ü |  | ü | TC and Cmax | MOFOA |
| Goudarzi et al. (2024) | SU | ü |  |  | ü |  | ü | Cmax and TEC | VDO |
| Akbar et al. (2024) | - | ü |  |  | ü | ü |  | Cmax | GPSA |
| Zarei et al. (2024) | RB | ü |  |  | ü |  | ü | Cmax, PC and QPT | IVF-ABS |
| Mozhdehi et al. (2024) | - | ü |  |  | ü | ü |  | Cmax | LSM, TS and MBBO |
| Polancos and Seva (2024) | - | ü |  |  | ü | ü |  | APR | OM and B&C |
| Shahabi-Shahmiri et al. (2024) | SU | ü |  |  | ü |  | ü | Cmax, RC, EC, JO | MILP and AUGMECON2-VIKOR |
| Chen et al. (2025) | SU |  |  |  |  | ü |  | TC | MILP + DRL |
| Snauwaert and Vanhoucke (2025) | - | ü |  |  | ü | ü |  | Cmax | GA and Local Search |
| Mousazadegan et al. (2026) | - | ü |  |  | ü |  | ü | Cmax and TC | SSBI |
| Current study | SI-SSD | ü | ü |  | ü |  | ü | TLC+WIPC, Cmax and WI | NSGA-II-based algorithms |

HM: homogeneous / HT: heterogeneous / SO: single-objective / SS: single-skilled / MS: multi-skilled / MO: multi-objective / OF: objective function / GA: genetic algorithm / Cmax: makespan / R&D: research and development / TLC: total labor cost / MILP: mixed-integer linear programming / PC: penalty cost / TC: total cost / IC: idle cost / TQ: total quality / PBH: priority-based heuristics / GAMS: general algebraic modeling system / RRA: reworking risks of activities / MM: metaheuristic method / SI: shipbuilding industry / OSPS: optimize shipbuilding project scheduling / IT: information technology / TE: total efficiency / DP: development period / TES: total employee salary / ET: energy tariff / DMT: decision making techniques / EEC: expected external cost / CS: combined salaries / OTAC: optimizing task allocation and collaboration processes / ICA: iterative combination auctions / EL: extent of learning / DC: development cycle / QDP: quality of the developed product / ACA: ant colony algorithm / PE: project effectiveness / SD: skill development / OS: optimization solver / QL: quality losses / OP: optimization package / EMA: electromagnetic like algorithm / PPA: priority-progress alignment / SA: simulated annealing / PA: proposed algorithm / GA-PR: genetic algorithm with priority rules / SR: schedule robustness / TS: tabu search / TDRU: total deviation of resource utilization / KM: K-means / FCM: fuzzy C-means / BSOS: bi-objective symbiosis organisms search / HWOA: hybrid whale optimization algorithm / SKI: skill increment / TD: team diversity / RPE: R&D processes and efficiency / HMF: heavy maintenance factory / TT: total tardiness / MA: memetic algorithm / SGA: simulated genetic algorithm / BA: bat algorithm / TEC: total energy consumption / VDO: vibration damping optimization / RB: railway bridge / QPT: quality of project tasks / IVF-ABS: interval valued-approximate best solution / GPSA: greedy and parallel scheduling algorithm / APR: average project risk / OM: optimization model / B&C: branch-and-cut / LSM: local search method / MBBO: Modified discrete variant of the Biogeography-Based Optimization / SI-SSD: shipyard industry-shipyard steelwork department / WIPC: work-in-progress cost / WI: workload imbalance / SU: sustainability / RC: resource cost / EC: energy consumption / JO: job opportunities / DRL: deep reinforcement learning / SSBI: skill-sharing block improvement heuristic